**Project Milestone**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **SN** | **Modules** | **Description** | **Period** | **Status** |
| 1 | Sign up | design of signup page, generation of qrcode, email confirmation & api integration | 5days |  |
| 2 | Login | design of login page & api integration | 2days |  |
| 3 | Update profile | Design of profile update, qrcode update & api integration | 1week |  |
| 4 | Create business card | Business card template design,views, creation of qrcode and api integration | 5days |  |
| 5 | Edit/Update business card | Edit and updating of business card template design, qrcode and api integration | 2days |  |
| 6 | Share business card | Share business via qrcode | 2day |  |
| 7 | Search business card | Search for business card | 1day |  |
| 8 | Create event | Design event page, generation of qrcode and api integration | 3days |  |
| 9 | Edit/update event | Design event update page and api integration | 4days |  |
| 10 | Share/invite event link | Share event link via email/sms | 2days |  |
| 11 | Check in participants into event | Design check participant into event page and api integration | 3days |  |
| 12 | Participants signup for an event | Design participant signup for an event page, generating qrcode and api integration | 4days |  |
| 13 | Create resume | Design resume template, generate qrcode and api integration | 4days |  |
| 14 | Edit/update/download resume | Design resume template update page and api integration | 3days |  |
| 15 | Share resume | Share resume via qrcode and api integration | 2days |  |
| 16 | Send/accept connection request | Design send / accept connections page and api integration | 2days |  |
| 17 | Send/read notifications | Design send / read notification page and api integration | 2days |  |
| 18 | Search user,event,cards,resume | User, event, resume, cards search sections and result and api integration | 3days |  |
| **Total estimated time:** | | | **56days + 4days(Testing periods factored also) = 60days** |  |